## Slide 1: 12/10/2017 Scrum
Tasks for the day

## Slide 2: Progress
Tasks:
  Complete login functionality of Login site
    dbUtil class
    Login DAO class
    User bean
    Login page HTML
    Login servlet
  Complete Registration Page (Emile, Said, Ashley)
    Registration page HTML
    DAO for registration: createCustomer
    Servlet & XML code to take in data from form and execute DAO functions
    Note: we can use the User bean for the registration page
  Complete forgotten password functionality (Ivan, Tobi, $Money$)
    Find a free, easy to use email sending API to use to send emails
    Provide link to forgotten password page in email (http://localhost:<port>...)
    DAO function for updating password

## Slide 3: Registration Page
You can refer to the Login Servlet and current project .xml file to get an idea of how to write the code for this.
May need to talk to Emile and Munya to collaborate on the functionality where the registration won’t happen if password isn’t the same as confirm password
Functions needed:
  createCustomer:
    INPUTS: String firstName, String surname, String email address, String password, String dateOfBirth
    FUNCTION: insert into BookUsers sql table a new row with the input details into columns firstName, lastName, emailAddr, password, dateOfBirth

## Slide 4: Forgotten Password
Reuse the checkUser function in the LoginDAO to check whether email address for user exists or not
Find email API to use to send email
Link in email should include the path for the forgotten password page in our project
Need updatePassword function in UserDAO (you may need to create this in the dao package) to update password in sql table
  INPUTS: String email address, String password
  Set the password to input password where the email address is the input email address

## Slide 5: Links and Info
Link to github here: https://github.com/wipro-ivan/WesthamBookProject
  Eclipse project files in “bookSite” folder
  Each time a team updates a file, please upload it into the correct folder in the github and add a commit comment of what you have done