## Slide 1: 10/10/2017 Scrum
Tasks for the day

## Slide 2: Yesterday's Progress
Tasks:
  Complete login functionality of site
    Login dbUtil class
    Login DAO class
    Login bean
    Login page (w/out register)
    Login servlet
  Ivan & Said to work on finishing servlet
  Finish and test login section

## Slide 3: Next Scrum
Register feature
  Register Bean & Servlet (Ashley & Said)
  Register dBUtil & DAO (Ivan, Tobi)
  Register HTML interface (Emile, Money) – if you have finished this, move onto forgotten password page
Goal to have working prototype of next version with working Login/Register page done by 4pm.

## Slide 4: Links and Info
Link to github here: https://github.com/wipro-ivan/WesthamBookProject
  Eclipse project files in “bookSite” folder
  Each time a team updates a file, please upload it into the correct folder in the github and add a commit comment of what you have done